Housemate Helper

OVO

10/19/21

Sprint 1 Report

Actions to stop doing:

* The team should not be assigning too many things at once because we were spread too thin and as a result, were not able to complete as much as we wanted.

Actions to start doing:

* The team should have more group work sessions because a lot more work got than when compared to doing remote work.
* Be more specific when it comes to assigning tasks to team members as assigning everyone to a task makes it so we end up looking at each other waiting for others to complete it.
* The team should be doing more extensive research ahead of time for the technologies being used because the documentation and implementation is not as easy as we thought and reading documentation and figuring out implementation took mich longer than expected.

Actions to keep doing:

* Continue to research Firebase and other technologies and how they works as we need to learn more to progress on this project.

Work completed/not completed:

* Completed:
* Not Completed:
  + User story 1: As a housemate, I want to be able to create an account and login so that I can use the application as a whole.
  + User story 2: As a housemate, I want to be able to create a house group so that my housemates can join.
  + User story 3: As a housemate, I want to be able to join a house so that I can coordinate and use the features of the app with the rest of my housemates.

Work completion rate:

* Total number of user stories completed: 0
* Total number of estimated work ideal work hours completed: 3
* Total number of days during the sprint: 10
* User Stories/Day: 0
* Ideal Work Hours/Day: 0.3