Housemate Helper

OVO

11/30/21

Sprint 4 Report

Actions to stop doing:

* The team is satisfied with our current development process because we figured out how to split up tasks properly. Having half the team develop the current feature and the other half looking into the upcoming features then helping finish up whatever needs to be done not helped the team get a headstart on upcoming sprints, but also made sure that the entire sprint was being utilized to complete the user stories.

Actions to start doing:

* None, development has finished

Actions to keep doing:

* None, development has finished

Work completed/not completed:

* Completed:
  + User Story 1: As a housemate, I want to be able to split the expenses so that all the housemates can contribute to the costs of living in the house.
* Not Completed:

Work completion rate:

* Total number of user stories completed: 1
* Total number of estimated work ideal work hours completed: 11
* Total number of days during the sprint: 6
* User Stories/Day: 0.17
  + Avg. Stories/Day: 0.17
* Ideal Work Hours/Day: 1.83
  + Avg. Ideal Work Hours/Day: 0.8